- AGILE JIRA WORKFLOW (END-TO-END)

Jira Issue Types

- Epic – Large business feature

- Story – User requirement

- Task – Technical work

- Bug – Defect from QA/UAT

- Sub-task – Breakdown of work

Jira Workflow (Recommended)

🟦 Backlog

- Stories created by Product Owner

- Acceptance criteria defined

- Prioritized

⬇️

🟨 Selected for Sprint

- Sprint planning completed

- Story points assigned

⬇️

🟧 In Progress

- Developer actively coding

- API/UI/DB work

⬇️

🟪 Code Review

- Pull Request created

- Peer review + static checks

⬇️

🟩 Ready for QA

- Deployed to QA environment

- Test data prepared

⬇️

🟥 QA In Progress

- Test cases executed

- Bugs logged if any

⬇️

🟦 QA Passed

- All tests passed

- No critical/high defects

⬇️

🟨 UAT

- Business validation

- User acceptance testing

⬇️

🟩 Done / Released

- Production deployment

- Story closed

Bug Workflow (Simplified)

Open → In Progress → Fixed → Retest → Closed

↘ Reopened

📌 2. SPRINT BOARD (REALISTIC SETUP)

Sprint Duration

- 2 weeks

Sprint Ceremonies

- Sprint Planning

- Daily Stand-up

- Sprint Review

- Sprint Retrospective

Sample Sprint Board

🟦 TO DO

- Create checkout API

- Save order items

- Generate tracking number

- Display delivery address in Orders UI

🟧 IN PROGRESS

- Orders API enhancement

- Whitelisted address logic

🟪 CODE REVIEW

- Cart total calculation

- Order tracking persistence

🟥 QA

- Checkout flow validation

- Address update validation

🟩 DONE

- Login & logout

- Cart API

- Soft delete orders

- Tracking number generation

Example Jira Story

Title: Save order items during checkout
As a customer
I want products saved per order
So that I can view them later with tracking

Acceptance Criteria

- Order items stored in DB

- Items retrievable via API

- Visible in Orders UI

- Available via Postman

📌 3. PRODUCTION DEPLOYMENT CHECKLIST

Pre-Deployment

☑ Code merged to main
☑ All tests passed
☑ No open Critical / High defects
☑ UAT signed off
☑ DB backup taken

Deployment Steps

- Put system in maintenance mode

- Deploy backend APIs

- Run DB migrations

- Deploy UI

- Clear cache

- Restart services

Post-Deployment Validation

☑ Login works
☑ Checkout successful
☑ Orders visible
☑ Tracking number generated
☑ Address displayed correctly
☑ Logout works

Rollback Plan

- Restore DB backup

- Revert to previous release

- Notify stakeholders

📌 4. RESUME-READY PROJECT DOCUMENTATION

You can copy-paste this directly into your resume.

Project: Mobile_User E-Commerce Platform

Role: Full-Stack Developer / QA / Product Owner (Academic & Hands-On Project)

Responsibilities

- Designed Product Design Document (PDD)

- Developed REST APIs using PHP & MySQL

- Implemented session-based authentication

- Built checkout, cart, order, and tracking flows

- Implemented soft-delete and audit handling

- Designed whitelisted delivery address system

- Created full QA artifacts (Test Plan, Test Cases, Defect Log)

- Executed UAT and Release Readiness activities

- Used Postman for API testing

- Followed Agile Scrum methodology

Tech Stack

- Backend: PHP, REST API

- Database: MySQL / MariaDB

- Frontend: HTML, CSS, JavaScript

- Tools: XAMPP, Postman, Jira (Agile)

- Methodology: Agile Scrum, SDLC

Key Achievements

- End-to-end checkout with tracking

- Order history with delivery address management

- Fully documented QA & release lifecycle

- Production-ready deployment checklist

🎯 YOU NOW HAVE A COMPLETE ENTERPRISE PACKAGE

✔ Agile Jira workflow
✔ Sprint board
✔ QA artifacts
✔ UAT & Release sign-off
✔ Production checklist
✔ Resume-ready project